Test Plan for Open Cart Manual Testing Project

- Project Overview

Open Cart is an open-source E-Commerce platform. This testing project focuses on ensuring the core functionalities like product listing, cart, checkout, user registration/login, and admin panel management work smoothly.

2. Objectives

- Verify that Open Cart's customer-facing and admin functionalities perform as expected.

- Ensure user experience is smooth and without critical bugs.

- Identify and document any issues, inconsistencies, or errors.

3. Scope of Testing

- User registration ,Login/Logout

- Forgot Password

- Product browsing and search

- Product display page

- Add to cart and checkout flow

- Wish list

- Shopping cart

- Payment gateway integration

- Admin panel functionalities (adding products, managing orders)

- Home page

- My Account page

4. Test Approach

- Manual functional testing

- UI/UX testing

- Compatibility testing (different browsers/devices if applicable)

- Regression testing after major bug fixes

5. Test Deliverables

- Test Plan Document

- Test Cases

- Bug/Defect Report

- Final Test Summary Report

6. Test Environment

- Open Cart Installed Version: (e.g., v3.0.3.8)

- Browsers: Chrome, Firefox, Edge

- Devices: Desktop, Mobile

7. Roles and Responsibilities

Role                                         Responsibility

Tester                                      Execute test cases ,log defects, report to the team

Team leader /Manager       Review test progress, approve reports , guide testers

8. Resources

- Open Cart Documentation

- Test Management Tool (Excel, Test Link, Jira, etc.)

- Bug Tracking Tool (Jira, Trello, etc.)

9. Risks

- Limited testing on mobile devices.

- Payment gateway might not be real; sandbox testing only.

- Timeline constraints.

10. Schedule

Activity                     Start Date                    End Date

Test Case Design      15-Apr-2025                18-Apr-2025

Test Execution          19-Apr-2025                24-Apr-2025

Defect Reporting      19-Apr-2025                24-Apr-2025

Test Closure              25-Apr-2025.              26-Apr-2025